# Flight Lookup Retrospective

12 March 2019

### What Went Well?

* A lot of research and groundwork helped with knowledge sharing
* Generally went well
* Great mock-ups and functional specification
* Great communication between DEV and UX – Constant discussions
* Stuck well to the MVP 😉
* Well received by the Company
* Developers worked extremely hard!
* There was lots of excitement
* Team work

### What went a bit pear-shaped?

* The meetings were good, however DEV identified technical challenges during rather than before dev work began. (Tech Spec to be introduced)
* To have everything done in 2 weeks (Dev and Test) was too tight. Unexpected items creep in
* We were extremely optimistic in completing the functionality the 2week deadline - we did not foresee the complexities and intricacies involved.
* From testing point view – Not enough testers, time
* Legacy issues were there that was only uncovered during the Development phase.
* Without Tech Spec – Time was spent on understanding the technical aspects eating into coding time.
* It’s hard to fully understand the scope of the work until you get in.

### What can we improve on?

* Including a Technical Specification
* Have all the developers involved from the beginning
* Including all the functions we want to track as part of the Func Spec – Success Metric
* Break the work down into deliverables to be achieved per sprint, this does however mean that a project will not be completed in 1 sprint (depending on the project).
	+ Following the complexity effort
* Including an ‘We are aiming to achieve this by…’